| Practicum Week: 6 | Date: June 25, 2026 |
| --- | --- |
| Your Name: Joshua Atkinson | Project Name: Voix Vive — Somatic Guitar Mentorship Platform |

OVERALL PROJECT HEALTH

| X On Target | ___ At Risk | ___ In Danger |
| --- | --- | --- |

This week saw a monumental leap in technical development, pushing the project past the prototype phase and into a fully operational business platform. Development occurred across multiple IDEs simultaneously to tackle different layers of the stack. 

Key milestones include:
1. Spatial Engine & AI: Successfully built a Rust-based `spatial-engine` for sensor fusion and spatial audio. Integrated `@wllama/wllama` and `kokoro-js` into the companion app to enable completely on-device, local AI voice coaching, eliminating server latency and costs.
2. Business Operations: Deployed `MentorDashboard.jsx` and resolved the previous Google Drive OAuth blockers, completing the asynchronous video coaching workflow. Integrated Stripe checkout webhooks and Google Calendar scheduling via Supabase Edge Functions.
3. Quality Assurance: Implemented a comprehensive End-to-End (E2E) automated testing framework using Playwright. This simulated a student navigating the "BE", "DO", and "PLAY" phases to ensure the 1600+ new file changes did not break the core pedagogical loop.

| DELIVERABLES/COMPONENTS/ACTIVITIES | Not Started | On Target | At Risk | In Danger | NOTES |
| --- | --- | --- | --- | --- | --- |
| 1. Analysis — Learner/SME Needs Analysis |  | X |  |  | Complete. Conducted 90-min SME session with Bertrand Laurence (May 27, recorded/transcribed). Bertrand confirmed: "What is the source of inspiration? That's my quest." Learner profile: adult guitarists (30-65), performance anxiety, somatic pedagogy. |
| 2. Content Analysis & Objectives |  | X |  |  | Complete. 12-chapter curriculum mapped to 12 chromatic intervals via Hero's Journey. 5 measurable goals defined (Audiation ≥60%, Pitch ≥20% reduction, Somatic ≥2pt, Flow ≥3.5, AI cost $0). Bertrand's 3 protocols (©SHEARL, ©PLING!, ©FHEAL) documented. |
| 3. Curriculum Blueprint (144-node DAG) |  | X |  |  | Complete. 144-node Directed Acyclic Graph with BE→DO→PLAY gates per fret. Hand-written Troubadour coaching prompts for all 12 frets grounded in SME pedagogy. |
| 4. Living Textbook (12-chapter reader) |  | X |  |  | Complete. 12 chapters, 96 slides, swipeable with artwork, Pythagorean ratio context, bilingual EN/FR (340+ keys). Bertrand reviewed on his device during SME meeting — "Pretty cool. Beautiful art." |
| 5. Troubadour Playbook (12 practice tools) |  | X |  |  | Complete. 12 interactive tools mapped to 12 frets. Bertrand tested the breathing gate and guitar fretboard during walkthrough. Feedback on fretboard: "It would make a nice substitute if they don't have their guitar." |
| 6. Vertiscale Imagination Engine |  | X |  |  | Complete. 3-phase game (Flash/Imagine/Reflect). Uses Bertrand's difficulty labels: Kinesthetic Awakening, Applied Practice, Flow State. Bertrand saw the demo during walkthrough. |
| 7. StudioPage (business/pricing) |  | X |  |  | Complete. 6 services, 13 testimonials, payment grid. Discussed async video pricing with Bertrand: $45/review for 15-min structured sessions, $5 text-back for quick responses. |
| 8. Local AI Coaching System |  | X |  |  | Complete. useTroubadourAI hook with fallback chain. 33B conversational AI model downloaded for voice interaction. Bertrand saw the Troubadour widget with AI chat, metronome, ambient music. |
| 9. Identity & Progression System |  | X |  |  | Complete. 12 Bardic Titles, CapstoneCard certification, BEWorkbook, PracticeJournal. Bertrand reviewed the "Playbook" and quest log with DAG-based progression. |
| 10. Production Deployment |  | X |  |  | Complete. Live at www.voix-vive.com via Vercel. Google OAuth working. 46/46 tests passing, zero build errors. |
| 11. Supabase Cloud Persistence |  | X |  |  | On Target: Dexie DB syncing with Supabase. Drive service integrated for video storage. |
| 12. PracticeRecorder & Mentor Dashboard |  | X |  |  | On Target: MentorDashboard deployed. Drive/Calendar scheduling services operational. |
| 13. SME Review #1 |  | X |  |  | Complete (May 27). 90-min session, recorded & transcribed. Bertrand walked through all portals (Song, Guitar, Player, Playbook), confirmed pedagogical alignment. Discussed video production plan & YouTube marketing. |
| 14. Pilot with Learners |  | X |  |  | On Target: Ready for rollout following massive technical deployment and E2E QA validation. |
| 15. Final Report | X |  |  |  | Not Started — due Week 8. |

What challenges were confronted and in what ways were they addressed?

Three significant technical challenges emerged:

1. Local AI Performance: Running a 33B parameter conversational AI and Text-to-Speech (Kokoro) directly in the browser required careful WebWorker management and bundle optimization to prevent UI blocking during student interaction.
2. Google OAuth & Video Storage: Resolving the `drive.file` scope issue required decoupling the authentication flow so the Practice Recorder can now securely upload large student practice videos directly to the mentor's Google Drive without compromising the app's basic login state.
3. E2E Testing Conflicts: The automated Playwright tests initially conflicted with the Vite development server's hot-module-reloading scripts. I addressed this by configuring the testing pipeline to target a production-preview build, ensuring we test the exact Progressive Web App (PWA) environment the students will experience.

What was learned from this week's work on the project?

I learned that an ambitious local-first architecture (IndexedDB + in-browser AI + WebXR) is incredibly powerful for educational technology because it guarantees privacy and offline capability, but it requires highly complex state management. Combining a Rust backend (spatial engine) with a React frontend via IPC provided the necessary performance for real-time somatic feedback, validating our high-tech approach to music pedagogy. 

Furthermore, implementing automated E2E testing at this stage was vital. When a project scales this massively in a single week, having a "robot student" automatically navigate the curriculum proves that the core instructional design (the BE → DO → PLAY loop) remains structurally intact beneath the complex engineering.

Are the goals of the organization being met by my efforts? Are my goals being met by this project?

Organization goals: Yes. The platform is now a fully functional business product capable of capturing payments (Stripe), scheduling (Google Calendar), delivering 3D/AI-driven curriculum, and facilitating asynchronous video reviews. This completely fulfills Bertrand's goal of a scalable, digital hybrid studio.

My goals: Yes. This phase of the practicum pushed my limits in full-stack software engineering, systems architecture (Rust + React), and automated QA. It provided profound practical experience in bridging visionary instructional design theory with the hard realities of deploying complex, AI-driven educational software to production.

What information and/or additional feedback is needed in order to successfully complete the next level of progress?

1. Execution of the pilot launch with the 2-3 selected students from Bertrand's roster.
2. Close monitoring of real-world analytics and error logs (Firebase Crashlytics) to see how the heavy local AI models (Wllama/Kokoro) perform across diverse student hardware.
3. Collection of qualitative UX feedback from the pilot users regarding the friction of the asynchronous coaching and video recording workflows.
4. Finalizing the grading and rubric expectations for the upcoming Final Report.